| Project Design Document | 19/11/2024 Space Invaders. |
| --- | --- |

| # Project Concept |  |  |  |
| --- | --- | --- | --- |
| ## 1 Player Control |  | You control a Ship. | in this Top Down; game. |
|  |  | where Directional buttons + spacebar. | makes the player move left and right + Shoot. |

| ## 2 Basic Gameplay |  | During the game, enemies; appear. | from Top of the screen. |
| --- | --- | --- | --- |
|  |  | and the goal of the game is to Not let them reach the bottom of the screen. |

| ## 3 Sound & Effects |  | There will be sound effects When player shoots. | and particle effects When player hits enemy, or powerup. |
| --- | --- | --- | --- |
|  |  | [optional] There will also be Background music playing. |

| ## 4 Gameplay Mechanics |  | As the game progresses, different enemies will spawn. | making it More difficult to adjust. |
| --- | --- | --- | --- |
|  |  | [optional] There will also be description of any other gameplay mechanic(s) and their effect on the game.. |

| ## 5 User Interface |  | The lives. | will decrease. | whenever Player lets an enemy through. |
| --- | --- | --- | --- | --- |
|  |  | At the start of the game, the title Space Invaders; will appear. | and the game will end when All lives are lost.. |

| ## 6 Other Features |  | Any other notes about the project that you don’t feel were addressed in the above.. |
| --- | --- | --- |

# Project Timeline

| ## Milestone | ## Description | ## Due |
| --- | --- | --- |
| #1 | - Objects added (Map, Player, enemies, projectiles). | 27/11. |
| #2 | - PlayerController added with functionality. | 4/12. |
| #3 | - Shooting animations added + spawnManager for random enemies. | 11/12. |
| #4 | - Canvas Added for adding score on killing enemies. | 18/12. |
| #5 | - Canvas Added for startGame + endGame. | 25/12. |
| Backlog | - Adding extra levels - Adding Difficulty levels with lower amounts of Health - Adding options to add your name on top of the ship (Player Object). | 15/01. |

# Project Sketch